## Slide 1: Metropolitan College
Project:
Type II Diabetes Management Web-Based Application
A Teaching tool for the BU Health Informatics Course
Iteration #2 – 11/7/2013
CS673 Software Engineering
Fall 2013

## Slide 2: Architecture
Users
edit, index
password
profile
signup
Patients
search
add
edit
show
Visits
index
add
show
gcalgorithm
edit
patientsController
search()
add()
edit()
show()
delete()
visitsController
index()
add()
show()
gcalgorithm()
edit
users
patients
- diagnoses
- drug_allergies
- visits
- medhistory_complaints
- vitals_labs
- treatments
- treatment_medicines
medicines
View
Controller
Model
usersController
Login(), Logout()
Add(), edit(), delete(), show(), sign_up(), password()
Activate(), deactivate()
Medicines
add
edit
View all
view
medicinesController
add()
view()
list

## Slide 3: Implementation & Refactoring
Form Helpers
  Forms closely match models
  Auto-populate fields that persist between submissions
  Keeps logic in the controller and out of views
  Makes view file cleaner and easier to read and maintain
Tab style layout for Patient Data
  Used to organize data
  User friendly
Database
  Updated to limit patient access by user

## Slide 4: Project Management - Metrics
Total Lines of Code: 3733
  Model: 646
  View: 1706
  Controller: 696
  Database: 181
  Algorithm:306
Total number of defects: 35
  Open: 15(13 bugs and 2 enhancement)
  Closed: 20(13 bugs and 2 enhancement)
Metric | total
Code Lines | 3733
Defect density | 12/3.733
Achieved requirement proportion | 8/10
Programmer productivity | 3733/(16+13+15+12+10.5+28+22+9+27)=29.745
Test cases passed rate | 21/31

## Slide 5: Testing
Unit Tests: test every page and function.
Module Tests:
  Test the User Module—sign up, log in, user management, profile management…
  Test the Patient Module, Visit Module, etc.—add, update, search, delete
  Test the Algorithm
  Integration Test:
  A complete process using this system

## Slide 6: Some Test Cases
Applying the TDD concept to our project
No matter the user got into which page in our software, he or she will see the BU logo on the center bottom of the page.
When the user input a new lastname(Black), which is different from the former lastname(White), then submit the update data, the patient information would be update but the patient_ID remains the same.

## Slide 7: User Stories for Iteration # 2
Completed
  User Login and Registration
  Add Visit
  View Visit
  Current Visit
  Run Algorithm
  Accept or Edit Algorithm Results
  Limit Patient Access by User (new requirement)
  List Patients ( new requirement)
Not Complete
  Input validation
  Algorithm contraindication checking

## Slide 8: Progress & Lessons Learned
Progress
  User stories completed except Input validation
  Started on 3rd iteration stories
Lessons Learned
  Testing & integration needs more time so start early
  Keep track of test cases and fix bugs early

## Slide 9: Future Work
3rd Iteration User Stories
  Input Validation
  View patient with tabs
  Add/Update/View medication table
  Algorithm checks contraindications
  Calculators
After this Project
  Implement more diabetes management algorithms
  Summarize challenges in implementing medical algorithms for a clinical decision support system (CDSS)

## Slide 10
Thank you!