## Slide 1: Metropolitan College
Project:
Type II Diabetes Management Web-Based Application
A Teaching tool for the BU Health Informatics Course
Presentation #1
CS 673 Software Engineering
Fall 2013

## Slide 2: Team members:
Team member | Role
Jeff Andre | Project leader, Requirements
Bogdan Chayka | Backup project leader, Design leader
Jason Lu | Configuration leader
Maura Huff | Implementation leader
Wenjie Shi(Jenny) | Environment and integration leader
Yike Xue (Eva) | QA leader
Yingyuan (Allen) Zhang | Requirements leader
Yulu Liu | Design leader

## Slide 3: Project Overview
This project will be developed for the MET Health Informatics Lab (MET-HILAB) under direction of Professors Guanglan Zhang and Vladimir Brusic (the customers).
GOAL: to develop a type 2 diabetes management web based application.
PURPOSE: this application is intended to be used as a teaching tool that will demonstrate implementation of a real clinical algorithm, examples of successful treatment decisions, situations where clinical algorithms may fail, and to provide a platform for familiarization of students with the process of development and implementation and use of medical algorithms.
Users of this application will be students and teachers in the health informatics course.

## Slide 4: Related Work
For our best knowledge similar software systems do not exist, although UI of the Project will simulate UI of Electronic Health Records (EHR) system.
Our application will have limited functionality, comparing with existing EHR, only enough to support demonstration of working Clinical Decision Support System (CDSS) based on real world Medical Algorithm.

## Slide 5: Description
Diabetes Management Web based Application will include five major parts:
a) user interface
b) database
c) type II diabetes management algorithm
d) health calculators
- Body Mass Index
- A1C-to-Average Blood Glucose Level
e) security

## Slide 6: Description (cont.)

## Slide 7: Process Model
All iterations of this project will be executed using the agile process as close as possible.
Schedule
First iteration: deliver working Web Application with UI, database, secure login and patient management functionality.
Second iteration: Implementation of Medical algorithm, suggested changes and/or additional features from customer feedback
Third iteration: suggested changes and/or additional features from customer feedback, code refactoring, deliver working web application according to requirements

## Slide 8: Priorities
# | Feature | Level of Priority
1 | Secure Log in | High
2 | User registration | High
3 | Add new patient | High
4 | Update/Delete patient | High
5 | Create new visit for patient | High
6 | Update/delete visits | High
7 | Implementing Diabetes Management Algorithm that can retrieve individual patient data from the database and represent results. | High
8 | Storing results from #7 in database with an opportunity to edit suggested therapy/recommendations | High
9 | Input validation for all forms | High
10 | Preventing SQL injections | High

## Slide 9: Priorities (cont.)
# | Feature | Level of Priority
11 | Search patients by patient ID, First or Last Name | High
12 | Implementing Medical Calculators: a) Body Mass Index b)A1C-to-Average Blood Glucose Level | Medium
13 | Graphical representation of BMI and lab results (A1C level) | Medium
14 | Ability to show step by step algorithm’s decisions (for teaching purposes) | Medium
15 | Check user password complexity | Medium
16 | Generating patient ID | Medium
17 | Calendar for entering DOB | Medium
18 | User password reset | Low
19 | Separating user privileges (professors and students) | Low

## Slide 10: Risk Management
# | Risk | Impact*
1 | Medical Algorithm analysis and implementation | 10
2 | Database design | 9
3 | UI requirements | 8
4 | Adding new Features | 5
5 | Absent due to sick time, holidays, etc | 4
6 | Graphics for display of time series data | 5
7 | Security | 5
8 | Estimation of project | 7
9 | Necessary Skills | 7
* 10 is largest

## Slide 11: SQAP-content
Metrics
Standard
Inspection/Review Process
Testing
Defect Management

## Slide 12: SQAP-metrics
1. Product Metrics
Size
Performance
Reliability
Defect Density
2. Process Metrics
Defect Fixing Time
Requirement Stability
Productivity

## Slide 13: SQAP-standard
1. Documentation Standard
Basic Documentation
PPT for Presentation
2. Coding Standard

## Slide 14: Documentation
 | Approval criteria | Responsible persons | 
SPMP | Correctness Completeness Consistency Non-ambiguity Timely | PM | 
SQAP |  | QA | 
SCMP |  | CL | EIL
Requirement Specification |  | RL | PM
Database Schema |  | DL | IL
Design Document |  | DL | 
Test Plan |  | IL | QA
Test Report |  | IL | 
PM(Project Manager), QA(Quality Assurance Leader), CL(Configuration Leader),
EIL(Environment and Integration Leader), RL(Requirements Leader),
DL(Design Leader), IL(Implementation Leader)

## Slide 15: SQAP- inspection/review process
1. Inspection
Project Manager(Team Leader)
The leaders of each part of the project
2. Review
Programming
Documents

## Slide 16: SQAP-testing
QA will monitor testing efforts to assure that test schedules are adhered to and maintained to reflect an accurate progression of the testing activities. Make sure the testers should follow the approved test procedures ,using the appropriate testing tool and track the test result.
1. Unit Testing
2. Module Testing
3. System Testing

## Slide 17: SQAP- defect management
1. The key criteria of defect
-- priority 2. The tool used to management defect
-- “Github” and “Pivotal Tracker”.
-- “Defect Management Table”.
3. Actions or personnel for defect management
-- Value At Risk of the number of defects

## Slide 18: SQAP- defect management
Defect Management Table Example
Date: 9/25/2013
Inspector: QA
Note: ×(Not available),PM(Project Manager), QA(Quality Assurance Leader), CL(Configuration Leader),EIL(Environment and Integration Leader), RL(Requirements Leader),DL(Design Leader), IL(Implementation Leader)
 | Defect | Information |  |  |  | People | 
Found Date | Solved Date | Description | Priority | Location | Who find it | Who take charge of it | Who solve it
9/24/2013 | 9/25/2013 | The patients’ information cannot be shown all. | 3 | ShowPatientsInfo Page | PM | IL | CL
9/25/2013 | × | The index cannot be redirected correctly after logging in | 1 | Index Page | QA | IL | ×

## Slide 19: SCMP
Version Control System
  Git (Host on GitHub), why?
Branch policy
  No branch in 1st iteration.
  dev for nightly build.
  master for stable build.
Deploy policy
  Only deployment owner can deploy code to production.
  Anyone can deploy to stage.
  Production quality deployment.
    Local -> stage -> production.

## Slide 20: Deployment
Deploy tool (Capistrano)
Fast, reliable, easy version control
Multi-stage support
Secure (only SSH port needed on server)

## Slide 21
Thank you!